***First part :* Overview**

*28/05 :* Beginning of the project + GitHub repository

*05/06 :* Deliverables :

- JavaDoc of all the project ;

-  Complete JXR of the project ;

-  SureFire report of the project ;

-  Component diagram ;

-  Package diagram ;

-  Class diagram (one per package) ;

-  Sequence diagram ;

- A GitHub report to identify the investment of each member of the team ;

- Every diagram which are important according to us.

- TDD ;

- Code ;

*06/06 :* End of the project and presentation

1. Package diagram
2. Class diagram (one per package)
3. Component diagram
4. Sequence diagram

**Second part : Scheduling of the week for each member.**

|  |  |
| --- | --- |
| **Name :** Berthaud Vincent | **Principal role :** Group manager |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **28/05** | **29/05** | **30/05** | **31/05** | **01/06** | **04/06** | **05/06** |
| Project’s planning | **X** | **X** | **X** |  |  |  |  |
| Class diagram Model |  | **X** | **X** |  |  |  |  |
| UML Model to Java |  | **X** | **X** |  |  |  |  |
| Class diagram Contract |  |  | **X** |  |  |  |  |
| UML Contract to Java |  |  | **X** |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |  |
| --- | --- |
| **Name :** Gouze Paul | **Principal role  :** |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **28/05** | **29/05** | **30/05** | **31/05** | **01/06** | **04/06** | **05/06** |
| BDD |  | **X** | **X** |  |  |  |  |
| Levels | **X** | **X** | **X** |  |  |  |  |
| Maps | **X** | **X** | **X** |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |  |
| --- | --- |
| **Name :** Liagre Joseph | **Principal role :** |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **28/05** | **29/05** | **30/05** | **31/05** | **01/06** | **04/06** | **05/06** |
| Class diagram View |  | **X** | **X** |  |  |  |  |
| UML View to JAVA |  | **X** | **X** |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |  |
| --- | --- |
| **Name :** Marcy Victor | **Principal role :** |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **28/05** | **29/05** | **30/05** | **31/05** | **01/06** | **04/06** | **05/06** |
| Class diagram Controller |  | **X** | **X** |  |  |  |  |
| UML Controller to JAVA |  | **X** | **X** |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |